## Slide 1: Brief project description recap
Carer Manager Plus Pty Ltd has reached out to RMIT students for assistance in developing an administrative portal through which new care agencies can be easily added to and managed through their current cloud-based home care agency system by Carer Manager administrators.
The sponsor has taken RMIT students on board in previous years to work on this system and now expects a working prototype of this system to be developed tested by the end of the project's duration.

## Slide 2: What we planned to do?
- Using agile methodology to complete fortnightly sprints over the course of 8 weeks.
- Jira is used to plan upcoming sprints and to track progress made on current tasks.
- MS Teams to communicate within the project team, and Slack to communicate with the client directly.
- Zoom and MS Teams to carry out weekly meetings with our client and mentor continuously
- Upcoming Sprints are still being planned based on further requirements provided by the clients.
- Optimize the functionality or refactor the code based on the feedback from the client and keep working on the retro.

## Slide 3: What we have achieved so far
Complete
CAP - 8 Change Password (Zhihao)
Testing
CAP - 9 Maintain Companies (Nadvi and Jack)
CAP – 10 Maintain Admin Reference forms (William)
CAP – 12 Maintain Admin Employees
(William)
CAP – 13 Maintain Company Reference data (Zhihao and Stanley)

## Slide 4: What went wrong?
Google API Integration
Deprecated API & tables.

## Slide 5: What we are setting out to do now
In Progress
CAP – 11 Hours Charged By Company Reports (Jack)
CAP – 16 Import Employees From Excel (Nadvi)
To Be Completed
CAP – 14 Import Clients From Excel (Unassigned)
CAP – 15 Import Carers From Excel (Unassigned)